Sprint 1 Plan
C# Game Engine
Sharp Slugs
Revision 3
October 9, 2018

GOAL: For this sprint we want to create a basic “game” class as a framework, as well as a graphics library so that assets can be displayed on the screen.

Task Listing:
User story 1: As a game designer I want a main “game” class so that I can have a foundation to create
my game.
1. Abstract functions to override [Sean]
2. Create back-end of class (calling update loop, initialization, etc.) [Sean]
3. Run function that starts the actual loops [Harpreet]
4. Game time struct/timer class for calculations [Harpreet]
5. Allow setting of game resolution (Optional, default 1080p) [Harpreet]
6. Allow for setting of target framerate/vsync [Timothy]
7. Skip draw iterations if game is behind target framerate [Timothy]
User story 2: As a player I want the created games to work on multiple operating systems.
User story 3: As a game designer I want a graphics library so that I can have external assets appear on
screen.
1. Draw calls such as line, box, circle, etc (Called every frame that they are drawn) [Harpreet]
2. Text drawing [Sean, Harpreet]
3. Persistent drawn objects that must be explicitly deleted [Andrew]
4. A way to move/scale/rotate these explicit objects [Andrew]
5. Animation class [Sean, Andrew]
User story 4: As a programmer I want to learn C# so I can create this project. [Timothy, Harpreet, Andrew]

Team Roles:
Sean Riley: Product Owner, Developer, Programmer
Harpreet Singh: Scrum Master, Developer, Programmer
Andrew Purcell: Developer, Programmer
Timothy Su: Developer, Programmer

Initial task assignment:
Sean Riley: User Story 1: Tasks 1,2
Harpreet Singh: User Story 1: Tasks 3,4,5. User story 4.
Andrew Purcell: User Story 3: Tasks 1,2,5. User story 4.
Timothy Su: User story 1: Tasks 6,7. User story 4.